# Waze project proposal

## Overview

Waze leadership has asked the data team to build a machine learning model to predict user churn. The model is based on data collected from users of the Waze app.

| Milestones | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE)Plan | - Global-level project document | May Santner — Data Analysis Manager |
| 1a | Write a project proposal Plan |  | Sylvester Esperanza — Senior Project Manager |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Chidi Ga — Senior Data Analyst |
| 2a | Begin exploring the data Analyze |  |  |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report | Chidi Ga — Senior Data Analyst |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Sylvester Esperanza — Senior Project Manager |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables |  |
| 4a | Conduct hypothesis testing Analyze and Construct |  | May Santner — Data Analysis Manager |
| 5 | Build a regression model Analyze and Construct |  |  |
| 5a | Evaluate the model Execute | - Determine the success of the model | Harriet Hadzic — Director of Data Analysis |
| 6 | Build a machine learning model Construct | - Final model |  |
| 6a | Communicate final insights with stakeholdersExecute | - Report to all stakeholders | Harriet Hadzic — Director of Data Analysis |

Milestone 1: 1-2 days

Milestone 2: 1 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks